Perry County Kentucky

Americans with Disabilities Act

Transition Plan

Updated January 2019

Table of Contents

1.0 Introduction

1.1 Section 504 of the Rehabilitation Act of 1973 1.2 Title II of the Americans with Disabilities Act (ADA) of 1990

2.0 Transition Plan

2.1 Outreach

2.2 Plan Elements/Requirements

2.3 Projects Covered by ADA and Section 504

2.4 Review Process

2.5 Future Plan updates

3.0 Compliance History and Ongoing Efforts

3.1 Administrative Requirements of ADA

3.1.1 Designation of ADA Coordinator

3.1.2 Notice of ADA Requirements

3.1.3 Establishment of Grievance Procedures

3.1.4 Assurances

3.1.5 Personnel Training

3.2 Interdepartmental Coordination

3.2.1 Establishment of ADA Workgroup

3.2.2 Training, Awareness, and Information Dissemination

3.2.3 County Web Accessibility

3.3 Communications

3.3.1 Auxiliary Aids and Services

3.3.2 Information and Signage

3.4 Facilities and Right of Ways (ROW)

3.4.1 Design Standards and Construction Procedures

3.4.2 Inventory data Collection (Self-Evaluation)

4.0 Barrier Prioritization

4.1 Facilities Prioritization

4.2 Right of Way Prioritization

5.0 Next Steps

5.1 Ongoing Goals/Activities

5.2 Short Term Goals (1-5 years)

5.3 Long Term Goals (6+ years)

6.0 Plan Availability

7.0 Monitoring and Evaluation

7.1 Annual Update report

7.2 Transition Plan Management and Updates

8.0 Appendices

8.1 Appendix A ADA Coordinator Contact Information

8.2 Appendix B Notice of Non-Discrimination

8.3 Appendix C Grievance Procedures

8.4 Appendix D Complaint Log

8.5 Appendix E ADA Work Group Members

8.6 Appendix F ROW Checklist

8.7 Appendix G ROW Deficiency Results

8.8 Appendix H Facilities Checklists

8.9 Appendix I Facilities Deficiency Results

9.0 References

Perry County Americans with Disabilities Act Transition Plan

1.0 Introduction

The Perry County Americans with Disability Act-Transition Plan (referred to as the Plan) is intended to guide the County's efforts to provide accessible facilities within the County. The purpose of the Plan is to identify deficiencies in Perry County’s policies, procedures, practices, and physical assets. The plan also provides guidance for the removal of accessibility barriers. The Plan outlines progress to date and identifies steps necessary to bring the Perry County’s programs into compliance with ADA regulations. The Plan is intended to be a living document that will be updated regularly to track ongoing achievements toward compliance.

1.1 Section 504 of the Rehabilitation Act of 1973

Section 504 of the Rehabilitation Act of 1973 prohibits discrimination on the basis of disability by any program or activity receiving federal financial assistance. Discrimination may consist of exclusion from participation in or denial of the benefits of programs and activities operated by a department, agency, or other instrumentality of state or local government. Section 504 applies to Perry County, as well as all sub-recipients of federal funds.

1.2 Title II of the Americans with Disabilities Act (ADA) of 1990

The American with Disabilities Act (ADA) of 1990 expands on the foundation laid by

Section 504 by prohibiting discrimination on the basis of disability by public entities regardless of whether they receive federal financial assistance. The Act is divided into five titles describing requirements relating to (I) employment, (II) state and local government services, (III) public accommodations for Privet Entities, (IV) telecommunications, and (V) miscellaneous provisions. Title I is overseen by the Perry County Human Resources Department. Title II of the Act applies specifically to state and local government services and the programs and activities they administer, including features built before and after 1990. The Code of Federal Regulations (CFR) outlines regulations implementing ADA, which apply to Perry County.

2.0 Transition Plan

As a key component of ADA compliance, the Transition Plan and its required and related elements–including its context within the transportation planning process and relevant projects covered by Title II/ Section 504, plan stakeholders, the review process, and future updates are discussed in this section.

2.1 Outreach

Public input is an essential element in the transition plan development and self-evaluation processes. ADA implementing regulations require public entities to provide an opportunity to interested persons, including individuals with disabilities or organizations representing individuals with disabilities, to participate in the self-evaluation process and development of the transition plan by submitting comments (28 CFR 35.105(b) and 28 CFR 35.150(d)(1)). On February 18, 2016 a Notice for Public Input was posted on the County’s web page. This Notice asked for input in identifying deficiencies and/or problem areas within the County controlled properties. As of the posting of the draft Transition Plan, there have not been any responses pertaining to Perry County properties.

2.2 Plan Elements/Requirements

Per 28 CFR §35.150(d)(3)(9-12-06), Title II requires the Transition Plan to accomplish the following tasks, at a minimum:

• Identify physical obstacles in a public agency’s facilities that limit the accessibility of its programs or activities to individuals with disabilities;

• Describe in detail the methods that will be used to make the facilities accessible;

• Specify the schedule for taking the steps necessary to upgrade pedestrian access to meet ADA and Section 504 requirements in each year following the Transition Plan;

• Include a schedule for providing curb ramps or other sloped areas where pedestrian walks cross curbs, giving priority to walkways serving entities covered by Title II, including State and local government offices and facilities, transportation, places of public accommodation, and employers, followed by walkways serving other areas;

• Indicate the official responsible for the implementation of the plan; and

• Provide opportunities to interested persons and groups to participate in the development of the plan, including the Self-Evaluation leading to the plan.

2.3 Projects Covered by ADA and Section 504

Any project for construction or alteration of a facility that provides access to pedestrians must be made accessible to persons with disabilities. Projects that alter the use of the public right-of-way by making any changes that affect or could affect access, circulation, or use by affecting the structure, grade, or use of the roadway – must incorporate pedestrian access improvements within the scope of the project to meet the requirements of the ADA and Section 504.

Alterations include reconstruction, major rehabilitation, widening, resurfacing, signal installation and upgrades, and projects of similar scale and effect. Maintenance activities and resurfacing beyond normal maintenance are not considered to be alterations, per the Department of Justice (DOJ). The FHWA considers the following to be maintenance activities: actions intended to preserve the system, forestall future deterioration, and maintain the functional condition of the roadway without increasing the structural capacity such as nonstructural thin surface treatments, joint repair, pavement patching, shoulder repair, signing, striping, minor signal upgrades, and repairs to drainage systems.

2.4 Review Process

A Transition Plan should be periodically reviewed by County staff through a Self-Evaluation process, which should take place both prior to and following Transition Plan implementation. These Self-Evaluation activities are intended to gauge the level of existing compliance and determine the potential need for additional areas of inclusion for accessibility improvements. Identified deficiencies should be catalogued and included in future Transition Plan updates.

2.5 Future Plan updates

While there is no required timeline for making future updates to a Transition Plan, the County should engage in Self-Evaluation activities as necessary to ensure that the Transition Plan document is current and meets the needs of disabled persons. Since each plan is required to have an annual schedule that is ideally aligned with annual funding allocations through transportation planning and programming mechanisms, annual milestones should be adjusted regularly to reflect any changes in real world conditions.

3.0 Compliance History and Ongoing Efforts

3.1 Administrative Requirements of ADA

Section 504 of the Rehabilitation Act of 1973 (49 CFR §27.13) and Title II of the Americans with Disabilities Act of 1990 (28 CFR §35.107) specify that any public entity with fifty (50) or more employees must designate at least one employee to coordinate compliance with the respective regulations. Perry County has met this basic program requirement, which also serves as a key required element of the Transition Plan, by designating a formal ADA Coordinator. Perry County has also developed several notices related to ADA— including a grievance procedure, among others— and is planning wider dissemination of these documents internally and to the public.

3.1.1 Designation of ADA Coordinator

Perry County has designated an ADA Coordinator and has made available to all interested individuals the name, office address, and telephone number for contact. The contact information is found in Appendix A.

The ADA/504 Coordinator is charged with the responsibility for implementing, monitoring and ensuring the agency’s compliance with Section 504 of the Rehabilitation Act of 1973, and the Americans with Disabilities Act of 1990.The functions performed by the ADA Coordinator are outlined below:

• Monitoring the county’s current policies and practices for implementing ADA/504.

• Identifying shortcomings in compliance and developing remedies.

• Evaluating remedial steps taken to eliminate the effects of discrimination.

• Monitoring complaint procedures that incorporate appropriate due process standards and

providing for prompt and equitable resolutions of complaints filed under ADA/504.

• Ensuring county compliance with ADA/504.

• Collaborating and coordinating with the heads of major divisions and Departments to enable ADA/504 compliance efforts.

• Establishing and maintaining collaborative relationships with critical external stakeholders, such as disability advocacy groups and organizations.

• Monitoring the county’s ADA/504 Transition Plan to ensure that all department facilities remain in compliance with applicable accessibility standards.

• Monitoring established procedures to ensure that requested auxiliary aids are provided for persons with disabilities.

• Conducting annual reviews of ADA/504 program areas.

• Conducting ADA/504 training programs for department managers and employees.

• Monitoring the preparation of ADA/504 information for dissemination to the general public, including the “Notice to the Public” offer to provide reasonable accommodation upon request.

• Identifying, investigating, and eliminating ADA/504 discrimination when it is found to exist.

3.1.2 Notice of ADA Requirements

Under Title II, Perry County must make information about ADA requirements pertaining to its services, programs, and activities available to the public. Perry County has adopted an ADA Notice of Non-Discrimination statement (Appendix B) that is provided on all public notices and documents. Perry County’s website includes a description of the ADA program, ADA Coordinator contact information, the complaint procedure and form, and links to the Americans with Disabilities Act Accessibility Guidelines (ADAAG) and Public Right-of-Way Accessibility Guidelines (PROWAG) documents. The County’s website provides information about Perry County’s ADA program and opportunity for public feedback.

3.1.3 Establishment of Grievance Procedures

Public entities employing at least 50 people are required to adopt and publish grievance procedures providing prompt and equitable resolution of complaints. Perry County has developed a grievance procedure and form. The current Grievance form is included in Appendix C and is available on the county web site and in the Fiscal Court Office of the Judge Executive. A Complaint Log (Appendix D), documenting all ADA complaints will be kept by the ADA Coordinator for each calendar year. This log will be reviewed by the ADA Work Group.

3.1.4 Assurances

In order to receive federal funding, Perry County must guarantee non-discrimination and ensure new projects will be ADA compliant. Presently, Perry County includes a non-discrimination statement on all contracts. The document requires Perry County to comply with federal statutes, policies, and procedures. The document states no person on the grounds of race, color, national origin, sex, age, and handicap/disability may be excluded from federally funded programs. ADA compliance must also be met on all federally funded projects conducted by sub-recipients.

3.1.5 Personnel Training

Perry County currently conducts ADA training for new employees, focusing primarily on equal employment opportunity under Title I of the ADA.

3.2 Interdepartmental Coordination

Perry County’s efforts to address and resolve ADA compliance issues recognize the importance of cross-county and interdepartmental coordination. Recent efforts aimed at greater collaboration include the institution of an ADA Work Group, provision of basic training and awareness within the Departments, and identification of data and expertise-sharing opportunities across the County.

3.2.1 Establishment of ADA Workgroup

In the spring of 2012, the Perry County established an ADA Work Group to engage an internal body of stakeholders on ADA-related issues. Collectively, members of this group span several functions within the agency based on their varied expertise. The individual representatives of these groups were selected in consultation with Perry County leadership and are considered to be Subject Matter Experts (SMEs) in their respective fields. The intent to bring this body together was to leverage the skills, experience, and expertise of the constituent members for matters and issues involving ADA compliance and accessibility. Current members of the ADA Work Group are shown in Appendix E.

Additional members will be added to the ADA Work Group as priorities are set for the reduction of barriers.

3.2.2 Training, Awareness, and Information Dissemination

The Perry County’s ADA Work Group developed an ADA Education and Training Program designed to review ADA regulations, demonstrate ADA’s application in daily work activities, show how ADA has been integrated within the County’s actions and protocols, and instruct personnel on the policies and procedures for appropriately managing ADA requests and inquiries. Education materials on ADA were developed for employee training and are intended to be presented to Perry County personnel by the ADA Coordinator or the County’s Human Resources Department.

3.2.3 County Web Accessibility

Perry County has a comprehensive Web accessibility policy statement provided at the bottom of the Perry County home page, and on most other Web pages including various department Web pages. The objective of this policy is “to improve the ease with which all citizens, including those with disabilities, can access and benefit from web-based government services and information”. As a part of this policy, the Department of Information System Service (ISS) provides services related to Web Accessibility such as: consultation, testing, training, and remediation to its client agencies and their employees as needed. Perry County affirms that the Web templates of its primary portal site are section 508 compliant; as well as several of its online services. The County maintains an inventory of non-compliant services, pages, and content to aid in our transition towards 508 requirements. However, some proprietary web services are not within our control; and some content is too costly to translate or convert. If required to be fully compliant, these services would be removed from the web sites. Detrimental to the public, but there is no viable accessible alternative. We are awaiting the upcoming ADA amendments to title II to determine the fate of those public services.

3.3 Communications

Government agencies must communicate and interact effectively with the public. Perry County utilizes various communication methods to aid the disabled community including auxiliary aids, services, information, and signage.

3.3.1 Auxiliary Aids and Services

Perry County attempts to eliminate communication barriers by offering a variety of auxiliary aids and services to the disabled community upon request.

Communicating by telephone can be a hardship for people with hearing or speech impediments. To address this difficulty, Perry County utilizes the Commonwealth of Kentucky State Relay number (TDD: 1-800-648-6057) for the hearing impaired. Perry County’s TDD number is located in the Administrator’s work area. Perry County lists the TDD number in a variety of Perry County documents, brochures, and on the Perry County website. Perry County will provide interpreters as requested.

Perry County strives to provide accessible information to the public and attempts to accommodate each request.

3.3.2 Information and Signage

Title II requires public entities to ensure disabled persons can obtain information about the existence and location of accessible services, activities, and facilities. Perry County’s website is a key platform for providing information to the public. To ensure accessibility, information provided on the website must be compatible with appropriate software to accommodate specific disabilities. Signage is another major aid in providing public information and direction. Perry County follows ADAAG guidelines to ensure signs are readable and accommodating to the disabled community.

3.4 Facilities and Right of Ways (ROW)

Under Title II of the ADA, Perry County must assure all of its physical assets are ADA compliant, including existing and newly constructed features. Public facilities are defined to include office buildings, airports, maintenance buildings, Parks, 4H Fairgrounds, and Courthouses. Rights-of-way (ROW) features include elements such as curb ramps, sidewalks, crosswalks, median crossings, and pedestrian activated signal systems.

ADA compliant facilities and rights-of-way are designed and constructed in a manner readily accessible and usable by individuals with disabilities. Examples of non-compliant accessibility barriers include steep curb ramp slopes that might hinder a person in a wheelchair, lack of handrails along stairway, or sidewalk discontinuities that may cause trip hazards. The following sections discuss applicable Perry County policies and guidelines and previous and ongoing inventory data collection, data tracking, and methods for removing physical accessibility barriers.

3.4.1 Design Standards and Construction Procedures

Perry County has established standards and policies that provide guidance for installation of accessible features on newly constructed or altered public rights-of-way and facilities. Several of the policies and procedures are highlighted in this section.

Americans with Disabilities Act Accessibility Guidelines (ADAAG) and

Public Right-of-Way Accessibility Guidelines (PROWAG):

ADAAG and PROWAG are guidelines and best practices used for the design of accessible features on new construction and alterations.

• ADAAG: http://www.access-board.gov/adaag

• PROWAG: http://www.access-board.gov/prowac/nprm.htm

The U.S. Access Board developed ADAAG in 1991 and continues to maintain these guidelines for the design of accessible buildings and facilities. ADAAG focuses mainly on buildings and site work and generally does not address conditions unique to public rights-of-way. Due to the need for accessibility guidelines specific to the public rights of way, the Access Board has proposed the use of PROWAG, which was most recently updated in 2011. The 2011 version serves as the current set of best practices for the design of accessible features in public rights-of-way. These guidelines have been identified as a current best practice by the FHWA for elements not fully addressed by ADAAG.

The ADA Work Group serves as a key platform for dissemination of information and Departmental coordination with respect to changing regulations and policy updates.

3.4.2 Inventory data Collection (Self-Evaluation)

A self-evaluation of physical assets is necessary to indicate where physical barriers limit accessibility within Perry County’s ROW and facilities. The self-evaluation provides a baseline against which progress can be measured, making the process critical to the success of the Transition Plan.

Rights-Of-Way

The Perry County Highway Department developed checklists for sidewalks, curbs ramps, and signalized pedestrian crossings (Appendix F). These checklists were developed using the best practice for design described in the 2011 proposed PROWAG. The pedestrian facilities along the right of way were inventoried and the data from the inventories was entered into a database. Appendix G contains a list of the sidewalks, pedestrian ramps, and signalized crossings that have known deficiencies and an estimated cost to correct the known issues. The Perry County Highway Department, HCHD, will continue to update the database as new pedestrian facilities are added, existing deficiencies are corrected and new deficiencies are detected. While sidewalks, pedestrian ramps, and signalized crossings are unique features with unique issues to be checked for compliance, they are integrally related to each other for the purposes of prioritization and correction. The three feature types are associated in the database.

Facilities

ADA inventories of Perry County’s main facilities were conducted in 2015 – 2016 based on the 2010 Department of Justice’s ADA Standards for Accessible Design guidelines. The data was collected by hand, on printed checklists from the Kentucky Department for Local Government and the Washington State ADA guide (Appendix H) in the field. Four main areas were examined when performing the evaluations of the facilities. The areas included:

• Accessible approaches and entrances

• Access to goods and services

• Access to public toilet rooms

• Access to other items such as water fountains, elevators and public telephones

Deficiency Results are compiled on handwritten forms (Appendix I).

4.0 Barrier Prioritization

Prioritization is an important step in addressing physical barriers that do not comply with ADA requirements. The barrier prioritization process identifies the most critical ADA needs and assists in implementing the Transition Plan in future years. ADA implementing regulations (28 CFR 35.150{d){2)) note transition plans should give priority to walkways serving entities covered by the Act, including state and local government offices and facilities, transportation, places of public accommodation, and employers, followed by walkways serving other areas.

4.1 Facilities Prioritization

As Perry County began to prioritize the ADA deficiencies of their facilities, it soon realized that many factors had to be considered when going through this process. The primary factors that were considered were budgets, building use, age of building, renovation schedules, and man power to complete projects. After consulting the Perry County Maintenance Department and the Park’s Department, deficiencies were prioritized with one being Low priority and ten being High priority. The results are included on the Deficiency Results Spreadsheet in Appendix I.

4.2 Right of Way Prioritization

Rather than prioritizing everything from item 1 through X, the Perry County Road Department has applied a more general prioritization method where multiple features can have the same prioritization value. This leaves the Road Department with more flexibility when determining which deficiencies to correct first. The exact numbering system is not listed here as this will need to be refined over time. In general the lower the prioritization numbers the higher the priority for correction. The primary factors that were taken into account when determining the prioritization number include the adjacent roadway classification, relationship to pedestrian generators, and the level/extent of the deficiency.

5.0 Next Steps

This Section includes a series of goals that Perry County can undertake to support the phased-in approach to compliance discussed at the outset of this document. As mentioned earlier in the Plan, this Plan is intended to be a living document that will be updated regularly.

5.1 Ongoing Goals/Activities

1. Work to identify and appropriate funding for barrier removal.

2. Conduct site inspections of facilities as needed.

3. Engaging those in the disabled community in the process and begin assembling an external advisory group/stakeholder group to be involved in future Self-Evaluation and Transition Plan efforts, as a requirement of the Transition Plan.

4. Include ADA upgrades in programmed projects.

5. Update the ADA inventory database.

6. Amend the ADA 504/Transition Plan based on ongoing inventory efforts and accomplishments.

7. Update ADA 504/Transition Plan (all sections if applicable).

8. Conduct training activities on ADA compliance.

9. Complete and monitor annual progress of the curb ramp Transition Plan.

5.2 Short Term Goals (1-5 years)

1. Disseminate educational materials.

2. Expand training activities on ADA compliance.

3. Assure auxiliary aids are available upon request.

4. Develop stronger awareness by publicizing the Title II/Section 504 program and activities within the County, including establishing a presence on the Perry County Intranet/Internet.

5. Develop a schedule for the ADA Work Group of periodic meetings—including training and/or refresher courses.

5.3 Long Term Goal (6+ years)

The long-term goal is to achieve the highest level of compliance with ADA regulations and incorporate ADA-related activities into the day-to-day activities of Perry County.

6.0 Plan Availability

The Draft Perry County Transition Plan was made available for public review and comment for a 30-day period beginning January 9th, 2013 and ending February 10th, 2013. A link to the Draft Perry County Transition Plan was provided on Perry County's webpage at the following link: http://www.Perrycounty.in.gov

Perry County will distribute copies of the Draft Perry County Transition Plan to all County Departments around the County. Alternate accessible formats of the document will be made available upon request or large font versions. A letter will be sent to disability groups announcing the availability of the Draft Perry County Transition Plan and directing interested stakeholders to the Perry County website and viewing locations.

The final adopted Transition Plan will be available on the County’s web page.

7.0 Monitoring and Evaluation

7.1 Annual Update report

The annual update report is a worksheet summarizing tasks completed pertaining to the ADA Transition Plan. The Perry County ADA Coordinator will prepare an Annual Update Report at the end of each fiscal year. The report will facilitate progress tracking and aid in Plan management.

7.2 Transition Plan Management and Updates

The ADA Coordinator is the lead point of contact for the Perry County Transition Plan. The Plan will be reevaluated and updated on a yearly basis for the first eight years. Starting in 2020, the Plan will be re-evaluated and updated on periodic bases.

8.0 Appendices

8.1 Appendix A ADA Coordinator Contact Information

8.2 Appendix B Notice of Non-Discrimination

8.3 Appendix C Grievance Procedures

8.4 Appendix D Complaint Log

8.5 Appendix E ADA Work Group Members

8.6 Appendix F ROW Checklist

8.7 Appendix G ROW Deficiency Results

8.8 Appendix H Facilities Checklists

8.9 Appendix I Facilities Deficiency Results

9.0 References

Rehabilitation Act of 1973 (Section 504)

Americans with Disabilities Act of 1990 (ADA)

Kentucky Department of Transportation Draft transition Plan (Oct. 2014) Institute for Human Centered Design/ADA National Network (2011)

Code of Federal Regulations (CFR) (2012)

Department of Justice (DOJ) - 2010 ADA Standards for Accessible Design

Americans with Disabilities Act Accessibility Guidelines (ADAAG) (2004)

Proposed - Public Right-of-Way Accessibility Guidelines (PROWAG) (2011)

Federal Highway Administration (FHWA)

Appendix A

Perry County ADA Coordinator

Wanda Brown

Event Coordinator/ADA Coordinator

481 Main Street, 1st Floor

Hazard KY 41701

Voice (606) 439-1816

TDD (800) 770-8875

E-mail: brown.wandal65@gmail.com

Appendix B

GRIEVANCE PROCEDURE FOR COMPLAINTS RELATING TO SUSPECTED ALLEGATIONS OF DISCRIMINATION ON THE BASIS OF HANDICAPPED STATUS IN PERRY COUNTY, KENTUCKY

Any persons, employee or citizens who believes that he/she has been subjected to discrimination as prohibited by Section 504 of the Rehabilitation Act of 1973 and pursuant regulations at 24 CFR Part 8 published in the Federal Register on June2, 1988, may personally or by representative, file a complaint with the Judge Executive, Perry County Fiscal Court, Kentucky. A person who has not personally been subjected to discrimination may also file a complaint. When any person, employee, citizen or applicant, who believes he/she has been adversely affected by an act or decision by the Perry County Fiscal Court, Kentucky, and that such act or decision was based on

handicapped status, he/she will have the right to process a complaint or grievance in accordance with the following procedure.

Step One: An aggrieved person must submit a written statement to the County Judge Executive setting forth the nature of the discrimination alleged and facts upon which the allegation is based.

Step Two: The County Judge Executive shall contact the complainant no later than fifteen (15) days after receiving the written statement to establish an informal meeting with the objective of resolving the matter informally. However, in no case shall the informal meeting be conducted sooner than five (5) days or more than forty-five (45) days after receiving the written statement.  There shall be prepared a written documentary of the discussions at the informal meeting, which shall be preserved in the records of the Perry County Fiscal Court.

Step Three: Within fifteen (15) days of the informal meeting, if no decision has been made by the County Judge Executive, or the decision of the County Judge Executive does not satisfy the complainant, he/she may request a hearing with the Perry County Fiscal Court by submitting a written request to the County Judge Executive.

Step Four: In thus discussing the grievance, the complainant may designate any person of his/her choice to appear with him/her and participate in the discussion. The Perry County Fiscal Court shall require the Judge Executive to participate in the discussion of the grievance, when it is brought before the Fiscal Court. The Fiscal Court shall issue a written decision on the matter within fifteen (15) days, and the decision shall be the final procedure for the complainant at the local level.  There shall be prepared a written documentary of the discussion at the hearing, which shall be preserved in the records of the Perry County Fiscal Court, Kentucky.

Appendix C

Wanda Brown

Perry County Event Coordinator/ADA Coordinator

481 Main Street, 1st Floor

Hazard KY 41701

Voice (606) 439-1816    TDD (800) 770-8875

E-mail: brown.wandal65@gmail.com

TITLE II OF THE AMERICANS WITH DISABILITIES ACT GRIEVANCE FORM

I. COMPLAINANT INFORMATION

Name of Complainant:  ____________________________________________________________

Last                            MI                           First

Address: _______________________________________________________________________

City: ___________________________________ State: _________________ Zip:  ____________

Telephone Number: ______________ E-mail address:  __________________________________

Preferred Method(s) of Communication: (Check all that apply):

__ Voice  ___ Telephone   __ TDD   __ E-mail   __ US Mail   __ Other: _____________

II. DESCRIBE YOUR COMPLAINT OF DISCRIMINATION BASED UPON DISABILITY. Be specific and give date(s), time(s) and location(s). Use the reverse side of this sheet or attached pages, if needed.

III. PERSONS NAMED IN YOUR COMPLAINT. List the names of (or describe) all persons involved in your complaint. Indicate the job title and County Department if possible.

IV. WITNESSES TO YOUR COMPLAINT. List the names of (or describe) all persons involved in your complaint. Indicate the job title and County Department, if possible.

V. EVIDENCE AND DOCUMENTATION. List and provide any physical evidence, written or recorded documents, or any other information that directly supports your specific claim of discrimination.

VI. CASE REMEDY AND/OR RESOLUTION. What remedies or resolutions are you seeking?

CERTIFICATION

I herby certify that the information and statements provided above are true.

Signature: ___________________________________________________ Date:  ____________

If Complainant is not the individual completing this form, please provide:

Representative’s Printed Name:  ___________________________________________________

Address: ________________________________________ Telephone Number:  ____________

For more information contact Ms. Wanda Brown using her information at the top of this form.

Appendix D

Annual Log of Facilities Complaints (Section 504)

| Name, Address & Contact Information | Date Reported | Basis of Complaint | Disposition of Complaint | Date Completed |
| --- | --- | --- | --- | --- |

Year _______   ADA Facilities Coordinator  ___________________________

Appendix E

Perry County ADA Work Group Members

Wanda Brown, Perry County Event Coordinator/ADA Coordinator

606-439-1816

William Dawahare, Peoples Bank employee

606-439-1109

Benny Hamilton, Perry County Grant Writer

606-487-1376

Perry County Civil Rights Title IV Advisory Board

William Adams, Perry County Schools employee

606-216-8315

Scott Alexander, Perry County Judge Executive

606-438-9639

Wanda Brown, Perry County Event Coordinator/ADA Coordinator

606-439-1816

William Dawahare, Peoples Bank employee

606-439-1109

Benny Hamilton, Perry County Grant Writer

606-487-1376

Homer Whitson, Retired Hazard City Police employee

606-233-0951

Appendix F

Sidewalk Evaluation						Date: ____________

Road Name Segment Identified

Primary: _______________________________________________________________________

Start: __________________________________________________________________________

End: __________________________________________________________________________

Side of Road: ___________________________________________________________________

Location Comments: _____________________________________________________________

______________________________________________________________________________

Sidewalk is firm, stable and slip resistant:    Yes      No

Sidewalk Measurements

Width: _____ feet

If width is less than 5 feet, passing space (5 feet x 5 feet) every 200 feet:   Yes      No      N/A

If no, indicate which stretches of road do not have passing space (Use back of sheet if necessary)

____________________________________________________________________________________________________________________________________________________________

____________________________________________________________________________________________________________________________________________________________

Grade Measurements

Grade Parallel to road same as road:   Yes      No

Cross slope (perpendicular to road is less that 2% (1:50):     Yes       No

Grade Parallel to road crossing street less than 5% (1:20):   Yes       No

If no, which crossings? ____________________________________________________________________________________________________________________________________________________________

Object Protruding into Clear Space

Obstruction over hangs Sidewalk between ground and 6.7 feet:   Yes      No

If yes, indicate approximate locations of obstruction (Use back of sheet if necessary)

____________________________________________________________________________________________________________________________________________________________

Horizontal Openings

Horizontal openings (grate in) Sidewalk:   Yes      No

If yes, width is less than 0.5 inches:          Yes      No

and long opening if rectangular is perpendicular to direction of travel:  Yes      No

Vertical Surface Discontinuities

Vertical surface discontinuities greater than 0.25 inches:    Yes       No

If yes, indicate approximate locations of discontinuity (Use back of sheet if necessary)

____________________________________________________________________________________________________________________________________________________________

Other Comments:

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

Ramp Evaluation

Road Name Segment Identified

Primary: _______________________________________________________________________

Secondary: _____________________________________________________________________

Type:       A        B       C       D       E       F       G       H      J      K       L

Location: Curb Island

NE           NW           SE           SW      North           South            East            West

Location Comments: _____________________________________________________________

______________________________________________________________________________

Crossing Direction(s):     NS          EW           NSEW

Ramp Measurements

Width: _____ inches         Height: _____ inches          Length: _____ inches

Slope (%): ___________

Curb Ramp has flared Sides:    Yes          No

If flared side, slope of flared side: __________

Turning Space

Turning Space at : ____ Top   ____ Bottom of Ramp

If top, is turning space constrained at back of sidewalk:        Yes          No

If bottom, is turning space constrained on 2 or more sides:   Yes          No

Width of Turning Space ≥ 4 feet:   Yes       No

Length of Turning Space ≥ 4 feet: Yes       No

Length of Turning Space ≥ 5 feet: Yes       No

Pavement Markings

Crosswalk marked:   Yes          No

If yes, excluding flared sides:

Curb ramp contained in markings:   Yes      No

Clear Space

4 feet x 4 feet clear space at bottom of grade break outside of parallel traffic lane:   Yes       No

Transition

Bottom of curb ramp flush with pavement:    Yes           No

If no, what is difference: ______ inches

Islands

Island present:    Yes          No

Island cut through level with the street:     Yes          No

Curb ramp level with pavement:   Yes           No

If no, length of landing: ______ inches (minimum 48 inches)

Detectable Warnings

Domes present:   Yes           No

If yes, domes run entire width of ramp :   Yes            No

Domes extend 2 feet in direction of pedestrian travel:   Yes            No

Diameter of Domes (Base): _______ inches

Diameter of Domes (Top): ________ inches

Height of Domes: _____ inches

Distance between Dome, Center to Center: _______ inches

Distance between Dome, Base to Base _____ inches

Domes contrast with adjoining surfaces (light on dark or dark on light):     Yes         No

Type of dome:   _____ Brick Composite     _____ Cast-iron Concrete     _____ Other

General

Curb Ramp can be obstructed by parked vehicle:    Yes           No

Inlet Grate Present:     Yes          No

Comments:

____________________________________________________________________________________________________________________________________________________________

Signalized Intersection Evaluation

Date: ____________

Road Name Segment Identified

Primary: _______________________________________________________________________

Secondary: _____________________________________________________________________

Corner:      NE           NW            SE            SW

Location Comments: _____________________________________________________________

East West Crossing

East-West Crossing:   Yes           No

If yes, Crossing Distance: ___________ feet

Pedestrian Clearance Time: _________ seconds

3.5 feet/second walking speed accommodated:    Yes           No

APS PPB:   Yes             No

Clear Space adjacent to PPB

Clear space adjacent to PPB (2.5 feet x 4 feet):     Yes          No

Confined on three sides:   Yes                No

Cross Slope less than 2%:   Yes             No

If yes, designed for Forward Parallel Approach & Additional Maneuvering Space (3feet for forward approach or 5 feet for parallel approach):   Yes         No

Reach Range

Button is greater than 1.25 ft and less than 4.0 ft high:   Yes           No

Forward reach over an obstruction:    Yes             No

Side reach over an obstruction that is greater than 10 inches wide:   Yes            No

Additional Comments:  ____________________________________________________________ ______________________________________________________________________________

North South Crossing

North-South Crossing:    Yes           No

If yes, crossing distance: ___________ feet

Pedestrian Clearance Time: _________ seconds

3.5 feet/second walking speed accommodated:   Yes           No

APS PPB:   Yes            No

Clear Space adjacent to PPB

Clear space adjacent to PPB (2.5 feet x 4 feet):   Yes           No

Confined on three sides:     Yes            No

Cross Slope less than 2%:  Yes            No

If yes, designed for Forward Parallel Approach& Additional Maneuvering Space (3 feet for forward approach or 5 feet for parallel approach:   Yes          No

Reach Range

Button is greater than 1.25 feet and less than 4 feet high:     Yes            No

Forward reach over an obstruction:   Yes           No

Side reach over an obstruction that is greater than 10 inches wide:   Yes            No

Additional Comments: ____________________________________________________________

____________________________________________________________________________________________________________________________________________________________

Appendix G

ROW deficiencies are currently under review and the final document will be forthcoming in the near future.

Appendix H

ADA Checklist for Readily Achievable Barrier Removal

Based on the 2010 ADA Standards for Accessible Design

Produced by Institute for Human Centered Design

www.HumanCenteredDesign.org

www.ADAchecklist.org

2011

ADA National Network

www.ADAta.org

Questions on the ADA 800-949-4232 voice/tty

Questions on checklist 617-695-0085 voice/tty

ADAinfo@NewEnglandADA.org

ADA Checklist for Readily Achievable Barrier Removal

Institute for Human Centered Design

www.ADAchecklist.org

2011

This checklist was produced by the New England ADA Center, a project of the Institute for Human Centered Design and a member of the ADA National Network. This checklist was developed under a grant from the Department of Education, NIDRR grant number H133A060092-09A. However the contents do not necessarily represent the policy of the Department of Education, and you should not assume endorsement by the Federal Government.

Questions or comments on the checklist?  Contact the New England ADA Center at 617-695-0085 voice/tty or ADAinfo@NewEnglandADA.org

For the full set of checklists, including the checklists for recreation facilities visit www.ADAchecklist.org.

Institute for Human Centered Design www.ADAchecklist.org Introduction

For the full document checklist please contact:

Ms. Wanda Brown

Event Coordinator/ADA Coordinator

606-439-1816; TDD 1-800-648-6057